Project & SLA Task Tracker

Team handover — what each person builds

Mobile Application Development · Formative Assignment 1

github.com/NkemJefersonAchia/project-sla-task-tracker

Deadline: 11 October 2026

Read this first The foundation of the app is finished: the data models, the SLA rules engine, local storage, the design system and a set of shared widgets. All of it is tested. Every screen is empty. There are five of them and each one has an owner. You build yours from scratch, on your own branch, using the shared pieces listed in section 1. Open the app right now — each tab tells you on screen what it is supposed to become.

# 0. Before anyone writes code

## Who owns what

Five areas, five branches. All five branches already exist on GitHub and all of them currently point at main.

| Area | Branch | Folder | Size |
| --- | --- | --- | --- |
| Welcome / sign-in | feature/welcome-login | lib/screens/welcome/ | Small |
| Home | feature/home-tab | lib/screens/home/ | Medium |
| Tasks | feature/tasks-tab | lib/screens/tasks/ | Large |
| Team | feature/team-tab | lib/screens/team/ | Medium |
| Profile | feature/profile-tab | lib/screens/profile/ | Medium |

Five areas, four people Someone takes two. Tasks is clearly the biggest — three screens — so whoever takes it should take nothing else. The natural pairing is Welcome plus one tab, because the welcome screen is the smallest piece of work here.

## Getting started

git clone https://github.com/NkemJefersonAchia/project-sla-task-tracker.git

cd project-sla-task-tracker

flutter pub get

git checkout feature/your-area        # your branch already exists

flutter emulators --launch Pixel_8    # or open an iOS simulator

flutter run

## The rules

Work only on your own branch. Nobody commits directly to main.

Merge main into your branch every day. A branch that has not seen main in a week is a bad afternoon waiting to happen.

Before every push: flutter analyze clean and flutter test passing.

Small commits with real messages. "add SLA filter chips to task list", not "update".

Write a test for anything with logic in it. The files in test/ are the pattern to copy.

Delete your TabPlaceholder as soon as you have something real on screen.

You explain your own screen in the demo video. Everyone speaks.

Commit history is 9 of the 60 marks The marking scheme looks for steady, incremental work over several days — and explicitly penalises a large upload shortly before the deadline. Three small commits a day each, starting now, scores better than one big push on the 10th. Push every day even if the screen is half-finished.

## The four shared files

These are the only files more than one of you will touch. Every merge conflict you get will come from here.

| File | Who touches it | How to avoid a conflict |
| --- | --- | --- |
| lib/screens/home_shell.dart | All four tab owners | Swapping your placeholder for your real screen is ONE line. Keep it to that line. |
| lib/core/constants/app_routes.dart | Welcome, Tasks, Team, Profile | Add your route names in one small commit on day one and push it immediately. |
| lib/core/navigation/app_router.dart | Welcome, Tasks, Team, Profile | Same — add your case early, before anyone has edited around it. |
| lib/widgets/common/ | Anyone promoting a widget | Tell the group before you add or change anything in here. |

# 1. What is already built

Everything in this section is finished, tested and shared. Use it. If you find yourself writing a Task class or a colour constant, stop — it already exists.

## The SLA engine

lib/services/sla_service.dart

This is the heart of the assignment and it is done. Two calls do everything:

// One task - status, days remaining, and a sentence explaining why

final sla = SlaService.evaluate(task);

sla.status         // SlaStatus.overdue

sla.daysRemaining  // -3

sla.explanation    // 'The deadline passed 3 days ago and the task

//  is still in progress.'

// A whole list - how many fall in each of the four buckets

final counts = SlaService.summarise(TaskRepository.instance.all);

counts[SlaStatus.atRisk]   // 2

The rules run in order and the first one that matches wins:

| # | Rule | Result |
| --- | --- | --- |
| 1 | The task is marked Done | Completed |
| 2 | The deadline has passed and it is not done | Overdue |
| 3 | The deadline is inside the priority's warning window | At Risk |
| 4 | Still "To Do" and the deadline is 3 days away or less | At Risk |
| 5 | Anything else | On Track |

Rule 3's window widens with priority, because important work needs more warning to recover: Urgent 4 days, High 3, Medium 2, Low 1.

Rule 4 exists because a deadline that looks comfortable is not comfortable if nobody has started. A low-priority task due in 3 days passes rule 3 — but if it is still sitting in To Do, it gets flagged anyway.

Two things to be able to explain on camera The SLA status is never saved. It is recalculated every time it is displayed, which is why a task that was On Track yesterday is Overdue today without anybody editing it. Deadlines are whole days. Task.dateOnly strips the time before comparing, so a task due today is not "overdue" at one minute past midnight.

## Data and storage

Three repositories hold everything in memory and write every change to disk. You read them synchronously, inside build. No FutureBuilder, no async:

final tasks   = TaskRepository.instance.all;

final members = MemberRepository.instance.all;

final me      = SessionRepository.instance.currentUser;

| Call | Gives you |
| --- | --- |
| TaskRepository.instance.all | Every task |
| TaskRepository.instance.byId(id) | One task, or null if it was deleted |
| TaskRepository.instance.byAssignee(id) | One person's tasks |
| TaskRepository.instance.save(task) | Insert or update, then write to disk |
| TaskRepository.instance.updateStatus(id, s) | Change status, stamp completedAt |
| TaskRepository.instance.delete(id) | Remove it |
| TaskRepository.instance.newId() | A fresh unique id for a new task |
| MemberRepository.instance.byId(id) | One member, or null |
| MemberRepository.instance.save(member) | Insert or update a member |
| SessionRepository.instance.signIn(member) | Set the current user |
| SessionRepository.instance.signOut() | Clear the session, keep the data |

Every write returns a Future. Await it, then call setState — so your confirmation message only appears once the change really reached storage.

Storage is SharedPreferences holding two JSON documents. It was chosen over sqflite because both collections are always read in full and never queried relationally, so there is no schema and no migrations. Be ready to say that in the demo.

## The design system

This is what makes the app look like one product instead of four. The aesthetic is Notion: a near-white canvas, thin hairline borders, no drop shadows, muted colours, and a lot of breathing room.

| Rule | Do this instead |
| --- | --- |
| Never write a hex colour | final c = AppColors.of(context); then c.textPrimary, c.red, c.greenBg |
| Never build a TextStyle inline | AppTypography.pageTitle / bodyStrong / body / caption / badge |
| Never invent a gap | AppSpacing.xs sm md lg xl xxl, and AppRadius.sm md lg |
| Never pick a status colour yourself | StatusColors.forSla(context, status) returns a matching pair |

Because every colour resolves through AppColors.of(context), dark mode works on your screen for free — you get it without writing a line for it. Check it anyway before you push.

The look, in six rules Background is near-white. Cards are white with a 1px hairline border — never a drop shadow. Corners are tight: 4 to 10 pixels. Nothing is fully rounded except small pills. Text is a dark warm grey, not black. Secondary text is clearly lighter. Accent colours always come as a pair: a readable foreground on a pale tint of itself. Generous vertical space. Left-aligned. Section labels are small, grey and uppercase. One primary button per screen at most. Everything else is quieter.

## Shared widgets

Build your screen out of these rather than from raw Containers.

| Widget | What it is |
| --- | --- |
| AppCard | The bordered surface everything sits in. Optional onTap. |
| PrimaryButton | The filled call-to-action. Handles its own loading spinner. |
| SecondaryButton | Outlined. Pass destructive: true for red. |
| SlaBadge | The On Track / At Risk / Overdue / Completed pill. Use it everywhere. |
| ToneBadge | A generic tinted label for priority, status or category. |
| MemberAvatar | Initials in the member's own colour. Handles a null member. |
| SectionHeader | Small uppercase section label, optional action on the right. |
| PropertyRow | Icon and label left, value right. For detail screens. |
| EmptyState | Icon, title, message and an optional button. |
| AppFeedback | showSuccess, showError, and confirm for destructive actions. |

## Validation

lib/core/utils/validators.dart — already written and already tested.

They follow Flutter’s validator contract: return null when the value is fine, or the message to show when it is not. Hand them straight to a TextFormField:

TextFormField(

controller: _titleController,

validator: Validators.taskTitle,

)

Available: taskTitle, taskDescription, category, assignee, dueDate, email, password, personName, required.

# 2. Welcome / Sign-in screen

Branch: feature/welcome-login     Owner: __________________

## What this screen is for

The first thing anyone sees. Its only job is to find out which member of the team is using the app, so every other screen knows who "you" are.

There is no real authentication and the assignment does not ask for any. You are building the interface and the flow, not a login server.

## What to build

One screen, plus the wiring that makes the app start on it.

### The screen

A product mark at the top — an icon and the app name — then a heading and one line of explanation.

An email and password form. The email validates as an email; the password needs at least 6 characters. Show errors under the fields as the user types.

A "show password" eye icon on the password field.

Underneath, a list of the team: tap your own name to go straight in. This is the fast path and it is what you will use in the demo.

A line of small print saying this is a demo build and no account is created.

### The behaviour

When the form is submitted, look up the typed email in MemberRepository.instance.all.

If the email is not on the team, show a message explaining that — and make it visibly different from a "that is not a valid email" field error. Two different problems deserve two different messages.

On success call SessionRepository.instance.signIn(member).

Then Navigator.pushReplacementNamed(context, AppRoutes.home) — replace, do not push, so the dashboard has no back arrow returning to sign-in.

### The wiring — this part is yours alone

Add welcome to AppRoutes and a case for it in AppRouter.

In app.dart, set the initial route: if SessionRepository.instance.isSignedIn go to home, otherwise go to your screen.

Delete _signInDefaultUserUntilWelcomeScreenExists() from main.dart. It is a temporary stand-in that exists only so the other three tabs are not blocked waiting for you. Removing it is part of your job.

Agree with the Profile owner who writes Sign out. It calls SessionRepository.instance.signOut() then pushNamedAndRemoveUntil back to your screen.

## Where the code goes

Your folder: lib/screens/welcome/

| File | What it holds |
| --- | --- |
| welcome_screen.dart | The screen itself |
| widgets/member_picker_tile.dart | One row in the team list |

Anything only your screen uses goes in a widgets/ folder inside your own folder. If a second tab ends up needing it, move it to lib/widgets/common/ and tell the group.

## What is already built for you

Do not rewrite any of this. Call it.

Validators.email and Validators.password — written and tested.

MemberRepository.instance.all — the team roster.

SessionRepository.instance.signIn(member) — saves the choice so a restart skips straight to Home.

PrimaryButton, AppCard, MemberAvatar, SectionHeader, AppFeedback

## Things that will catch you out

Dispose your controllers Every TextEditingController you create needs disposing in dispose(). Forgetting leaks memory, and it is one of the first things a marker looks for in a form.

Wrap the page in a SingleChildScrollView On a short phone the keyboard covers half the screen. Without a scroll view the layout overflows and you get the yellow-and-black stripes on camera.

## Done when

A fresh install opens on your screen, not on the tabs.

Typing a valid team email and any 6-character password gets you to Home.

Tapping a name in the roster gets you to Home.

A malformed email shows a field error; an unknown-but-valid email shows a different, form-level message.

Closing the app completely and reopening goes straight to Home without asking again.

The temporary default-login function is gone from main.dart.

## What to say in the demo video

You present this screen. Be ready to open the file and explain:

How Form and GlobalKey<FormState> work together, and what validate() actually does.

The validator contract: null means valid.

Why you used pushReplacementNamed instead of push.

How the session survives a restart, and where it is stored.

# 3. Home tab — the dashboard

Branch: feature/home-tab     Owner: __________________

## What this screen is for

The screen that answers one question the moment the app opens: is this project in trouble, and if so, where.

It is the only screen that looks across every task at once. It is a summary and a way in — not another task list. Keep it short enough to take in at a glance.

## What to build

One screen, four blocks, top to bottom.

### 1. A greeting header

"Good morning, Amara", with their role underneath and their avatar on the right. DateFormatting.greeting() gives you the time-of-day wording.

### 2. Four counters

Total tasks, On Track, At Risk, Overdue — as a 2x2 grid of tinted tiles.

Get every number from one call: SlaService.summarise(TaskRepository.instance.all).

Colour each tile with StatusColors.forSla(context, status) so they match the badges on every other screen.

### 3. Make the counters do something

Tapping a counter should switch to the Tasks tab with that filter already applied. A dashboard that tells you there are 3 overdue tasks without helping you reach them is half a feature.

This needs a conversation with the Tasks owner. The shell (home_shell.dart) holds both tabs, so the usual shape is: your screen calls a callback the shell passed down, and the shell switches tab and tells the task list what to filter by.

### 4. Needs attention

A short list of the work that is overdue or at risk, soonest deadline first. Cap it at three or four rows — this is a summary, not the whole list.

Each row needs the title, who owns it, when it is due, and its SLA badge.

When nothing is overdue or at risk, say so warmly instead of showing an empty box. EmptyState handles this.

## Where the code goes

Your folder: lib/screens/home/

| File | What it holds |
| --- | --- |
| home_screen.dart | The screen itself |
| widgets/metric_tile.dart | One of the four counters |
| widgets/attention_row.dart | One row in the needs-attention list |

Anything only your screen uses goes in a widgets/ folder inside your own folder. If a second tab ends up needing it, move it to lib/widgets/common/ and tell the group.

## What is already built for you

Do not rewrite any of this. Call it.

SlaService.summarise(tasks) — all four counts in one call.

SlaService.statusOf(task) — one task’s status, for filtering the attention list.

StatusColors.forSla(context, status) and StatusColors.iconForSla(status)

SessionRepository.instance.currentUser — who to greet.

DateFormatting.greeting(), DateFormatting.relativeDueDate(date) — "Due in 2 days", "3 days overdue".

AppCard, SectionHeader, SlaBadge, MemberAvatar, EmptyState

## Things that will catch you out

A stretched Row inside a ListView will crash the app If you build the 2x2 grid with Row(crossAxisAlignment: CrossAxisAlignment.stretch) inside a scrolling ListView, Flutter throws "BoxConstraints forces an infinite height" — a ListView gives its children unbounded vertical space, and you cannot stretch to infinity. Wrap each row in an IntrinsicHeight, or give the tiles a fixed height.

Do not store the counts in a field Read them inside build() every time. If you compute them once in initState they will be wrong the moment somebody completes a task on another tab.

## Done when

The four counters match what the Tasks tab actually shows.

Completing a task on the Tasks tab changes the numbers here without a restart.

Tapping a counter lands on the Tasks tab, filtered.

The attention list shows overdue work first.

When nothing needs attention, a friendly message appears instead of blank space.

The screen looks right in dark mode.

## What to say in the demo video

You present this screen. Be ready to open the file and explain:

Why the counts are derived on every build instead of being stored.

How you laid out the 2x2 grid, and why you chose that over a GridView.

How tapping a tile reaches the other tab — the callback going up to the shell.

One SLA rule, explained from the code: why a particular task on screen is At Risk.

# 4. Tasks tab — the core of the app

Branch: feature/tasks-tab     Owner: __________________

## What this screen is for

This is the biggest piece of work and the part the demo video will spend most of its time on. Whoever takes it should take nothing else.

It is three screens: the list, one task in detail, and the form that creates or edits a task.

## What to build

Build them in this order — list first, so you can see your data, then detail, then the form.

### Screen A — the list

One row per task. A row has to carry enough to triage without opening it: the title, who owns it, when it is due, and its SLA badge. Resist adding more — a row with five labels on it has no focus.

A search field above the list, matching the title, the category and the description.

A row of filter chips: All, On Track, At Risk, Overdue, Completed, each with its count.

A checkbox on each row to complete a task without opening it. Await the save, then show a confirmation.

A floating action button to create a new task.

Two different empty states: "you have no tasks yet" and "nothing matches your filters" are different problems and need different ways out.

### Screen B — one task in detail

The category, the title and the description at the top.

A block of properties — assignee, due date, priority, status — laid out as rows. PropertyRow is built for exactly this.

Make the status editable here, in place. It is the field that changes several times a week, while everything else is usually set once.

An SLA card showing the verdict and the reason. Do not write the reason yourself — SlaService.evaluate(task).explanation gives you a sentence generated by the same code that made the decision, so the two can never disagree.

A notes field the user can edit and save.

Edit and Delete. Delete must ask for confirmation first.

### Screen C — create and edit

One screen for both jobs. A null task id means "create"; a real one means "edit" and pre-fills every field. Writing it once means the validation rules can only exist once.

Fields: title, description, category, assignee, due date, priority, status.

Validate everything. The rules are already written — see below.

Use a real date picker for the deadline, and set its first and last dates to the same window the validator enforces.

Give new tasks sensible defaults: assigned to whoever is signed in, due in a week. Most tasks should be creatable by typing a title and pressing save.

Guard against losing work: if the user hits back with unsaved edits, ask first. PopScope does this.

Pop with true when something was saved, so the list behind knows to refresh.

## Where the code goes

Your folder: lib/screens/tasks/

| File | What it holds |
| --- | --- |
| tasks_screen.dart | The list |
| task_detail_screen.dart | One task in full |
| task_form_screen.dart | Create and edit |
| widgets/task_row.dart | One row in the list |

Anything only your screen uses goes in a widgets/ folder inside your own folder. If a second tab ends up needing it, move it to lib/widgets/common/ and tell the group.

## What is already built for you

Do not rewrite any of this. Call it.

TaskQuery — filtering, searching and urgency ordering, already written and tested. const TaskQuery(searchTerm: "x", slaFilter: ...).apply(tasks) returns the list to render.

SlaService.evaluate(task) — status plus the explanation sentence for the detail screen.

TaskRepository.instance — save, delete, updateStatus, byId, newId

Validators.taskTitle, taskDescription, category, assignee, dueDate

SlaBadge, ToneBadge, PropertyRow, AppCard, PrimaryButton, AppFeedback.confirm

## Things that will catch you out

Two FloatingActionButtons will crash the app All four tabs are alive at once inside the shell. Flutter gives every FAB the same default hero tag, and two heroes sharing a tag in one subtree throws the moment any route is pushed. Give yours an explicit heroTag, and check with the Home owner that theirs differs.

Pass the task id between screens, never the Task object If the detail screen holds a copy of a task, it will cheerfully show a stale one after the form edits it. Pass the id and look it up from the repository inside build.

A form that returns a value needs a typed route Navigator.pushNamed<bool> casts the route it gets back to Route<bool?>. If the router built it as MaterialPageRoute<dynamic>, that cast throws at runtime. Build your form route as Route<bool> in app_router.dart.

## Done when

Creating a task makes it appear in the list and survive a full restart.

Editing a task updates it everywhere, including the Home counters.

Completing a task moves it to Completed and strikes it through.

Deleting asks first, and the task is gone afterwards.

Search finds a task by a word in its description, not just its title.

Each filter chip shows the right count and filters correctly.

Submitting an empty form shows a message on every invalid field and saves nothing.

The detail screen explains in words why the task has the SLA status it has.

## What to say in the demo video

You present this screen. Be ready to open the file and explain:

ListView.builder, and why it is right for a list that could grow.

Your form: the Form widget, the validators, and what happens on a failed submit.

Where setState is called and why the list updates when it does.

The full round trip: create a task, close the app, reopen it, show it is still there — then explain what SharedPreferences did.

Open sla_service.dart and walk through why one specific task on screen is At Risk.

# 5. Team tab

Branch: feature/team-tab     Owner: __________________

## What this screen is for

Who is on the project, and what each of them is carrying.

A plain list of names would be useless. What makes this tab worth opening is the workload — it should answer "who is overloaded, and who could take something on".

## What to build

One screen, plus a form for adding and editing people.

### The roster

A card per member: avatar, name, role. MemberAvatar renders their initials in their own colour.

Mark which one is you, so the list is not anonymous.

### The workload — this is the valuable part

For each person, how many open tasks they have and how many of those are at risk or overdue. TaskRepository.instance.byAssignee(id) then SlaService.summarise(...) gives you the numbers.

Only show the warning counts when they are not zero, so a healthy person’s row stays quiet and the overloaded ones stand out.

Tapping a person shows everything assigned to them — a bottom sheet works well and keeps them on the tab.

### Adding, editing and removing

An add button in the top bar, opening a form: name, role, email, accent colour.

The colour is their avatar circle. StatusColors.memberColorKeys is the list of valid choices — show them as swatches.

The same form, pre-filled, for editing.

Deleting a member — see the decision box below.

Add your route names to AppRoutes and AppRouter in a small commit on day one.

Decide this as a group before you build delete MemberRepository deliberately has no delete() method. It was left out because the question underneath it has not been answered. If you delete someone who still owns three unfinished tasks, what happens to those tasks? Option A — the tasks become unassigned. The app already knows how to display "Unassigned", so this is the cheaper path. Option B — the app refuses to delete until somebody else takes the work over. Safer, but more to build. Either is defensible. Pick one, write it down, and say which you chose and why in the demo. This kind of reasoning is exactly what the marking scheme rewards.

## Where the code goes

Your folder: lib/screens/team/

| File | What it holds |
| --- | --- |
| team_screen.dart | The roster |
| member_form_screen.dart | Add and edit a member |
| widgets/member_card.dart | One row in the roster |
| widgets/member_tasks_sheet.dart | One person's assigned work |

Anything only your screen uses goes in a widgets/ folder inside your own folder. If a second tab ends up needing it, move it to lib/widgets/common/ and tell the group.

## What is already built for you

Do not rewrite any of this. Call it.

MemberRepository.instance — all, byId, save, newId. Note there is no delete yet — see below.

TaskRepository.instance.byAssignee(id) — that person’s tasks.

SlaService.summarise(tasks) — their workload split.

Validators.personName and Validators.email

StatusColors.memberColorKeys and StatusColors.forMemberColor(context, key)

MemberAvatar, AppCard, SectionHeader, EmptyState, AppFeedback.confirm

## Things that will catch you out

Your work shows up on somebody else’s screen Adding a member makes them appear in the assignee dropdown on the Tasks form. Renaming someone changes their name on every task row in the app. That is the repository pattern working correctly — nothing holds its own copy. It is also a good thing to demonstrate on camera: add a member on your tab, then switch to Tasks and show them in the dropdown.

## Done when

Every member shows their correct open-task count.

Someone with overdue work is visibly different from someone without.

Tapping a member shows their tasks, soonest deadline first.

A new member can be added and immediately appears in the assignee dropdown on the Tasks form.

Editing a name changes it on the task rows too.

Delete behaves the way the group agreed, and asks for confirmation first.

## What to say in the demo video

You present this screen. Be ready to open the file and explain:

Why members are looked up by id everywhere instead of being copied around.

How you calculate one person’s workload, from the repository call through to the number on screen.

The delete decision and the reasoning behind it.

Your form’s validation, and the colour picker.

# 6. Profile tab

Branch: feature/profile-tab     Owner: __________________

## What this screen is for

Everything here is about the person using the app, rather than about the project.

It is also where the app’s settings live, which makes it the home of one genuinely interesting technical decision — see the dark mode note.

## What to build

One main screen and two small ones behind it.

### The header

Avatar, name, role and email, centred in a card. SessionRepository.instance.currentUser tells you who that is.

### Your own workload

Four small numbers in a row: how many tasks you personally have open, at risk, overdue and done.

Same calls as the Team tab, but for one person: TaskRepository.instance.byAssignee(me.id) then SlaService.summarise(...).

### A settings list

Rows with an icon, a label and a chevron, grouped inside one card with hairline dividers between them.

Edit profile · Appearance · About · Sign out.

### Edit profile

A form to change your own name, role and avatar colour, saved with MemberRepository.instance.save().

The change has to be visible on the other tabs straight away — no restart. If it is not, you are holding a copy somewhere you should not be.

### Appearance

Light, dark, or follow the system.

The hard part is already finished. ThemeController.instance.setMode(ThemeMode.dark) applies it everywhere and saves it, and the app already has a complete dark theme. You only need the control.

Do this one first. It is your quickest win and it gets something real pushed on day one.

### About

A short page explaining the SLA rules to someone who has never seen the app — what makes a task At Risk rather than Overdue.

The rules are written out in the README. You are putting them on a screen, not inventing them.

### Sign out

Calls SessionRepository.instance.signOut() then pushNamedAndRemoveUntil back to the welcome screen, clearing the whole stack so there is no way back in.

Confirm before signing out. Agree with the Welcome owner which of you writes it.

## Where the code goes

Your folder: lib/screens/profile/

| File | What it holds |
| --- | --- |
| profile_screen.dart | The main screen |
| edit_profile_screen.dart | Edit your own details |
| about_screen.dart | The SLA rules explained |
| widgets/settings_row.dart | One row in the settings list |

Anything only your screen uses goes in a widgets/ folder inside your own folder. If a second tab ends up needing it, move it to lib/widgets/common/ and tell the group.

## What is already built for you

Do not rewrite any of this. Call it.

SessionRepository.instance.currentUser and signOut()

MemberRepository.instance.save(member) — TeamMember.copyWith(...) builds the updated copy.

ThemeController.instance.setMode(mode) — applies and saves the theme. Already done, just call it.

TaskRepository.instance.byAssignee(id) with SlaService.summarise(...)

Validators.personName, AppCard, MemberAvatar, SecondaryButton (destructive: true for sign out), AppFeedback.confirm

## Things that will catch you out

Dark mode is the one place setState cannot help you The theme is read right at the top of the widget tree, in MaterialApp — but you are changing it from deep inside the Profile tab. setState only rebuilds the widget you call it on and its children, so it cannot reach upwards. That is why ThemeController is a ValueNotifier and app.dart listens to it with a ValueListenableBuilder. It is the only place in the app that does not use plain setState, and it is a genuinely good thing to explain in the demo.

## Done when

The header shows the signed-in member.

The four counts are correct for that person only.

Editing your name changes it on the Team tab and on your task rows.

Dark mode switches instantly and is still set after a full restart.

The About page explains the SLA rules clearly enough for someone who has not seen the app.

Sign out confirms first, then returns to the welcome screen with no way back.

## What to say in the demo video

You present this screen. Be ready to open the file and explain:

Why the theme uses a ValueNotifier when everything else uses setState — this is your best technical talking point.

How the theme setting survives a restart.

How editing your profile propagates to other tabs without any copying.

Your settings list layout, and how the rows are built.

# 7. Finishing the assignment

## Definition of done, for everyone

Your TabPlaceholder is deleted and your real screen is wired into home_shell.dart.

flutter analyze is clean.

flutter test passes, and you added at least one test of your own.

Your screen works in both light and dark mode.

Nothing on your screen overflows on a normal phone — no yellow-and-black stripes.

Your branch is merged into main through a pull request, not pushed directly.

You can open any file you wrote and explain it without preparation.

## The demo video

10 to 15 minutes. Every member must speak, and must explain the part they built. The marking scheme treats the video as the main evidence that you understand what you submitted.

| Who | Covers |
| --- | --- |
| Welcome owner | Sign-in flow, form validation, how the session is remembered |
| Home owner | The dashboard, deriving the counts, one SLA rule explained from code |
| Tasks owner | Create, edit, complete, delete; the SLA verdict; the persistence round trip |
| Team owner | Workload calculation, add/edit/delete, the delete decision |
| Profile owner | Settings, dark mode, and why the theme needs a ValueNotifier |

Show, do not describe Open the file on screen while you talk about it. Scroll to the method. Point at the line. Somewhere in the video, create a task, close the app completely, reopen it and show the task is still there. That single demonstration covers persistence, state and application logic at once. If you are asked to change something live, you should be able to. Do not present code you have not read.

## Still to be assigned

AI_USAGE.md in the repository is currently empty, and a declaration is a required part of the submission. One person drafts it, everybody reads and signs off.

The group contribution tracker — a copy must be made and kept up to date. The work is not graded without it.

The written report: 3 pages maximum, plus the technical report on challenges faced and how they were solved.

## If someone runs out of time

A complete, working version of this app is preserved in the repository at the tag v1-complete-app. It is there as a safety net and as a reference.

git show v1-complete-app:lib/screens/tasks/task_list_screen.dart

git checkout v1-complete-app     # look around, then: git checkout main

Read it for ideas if you are stuck. Do not copy it wholesale — you have to explain your code on camera, and the marks are for what you understand, not for what you pasted.